Agent Handoff: Remaining Issues

Tools Repository — Post-Review Action Items

Repository: D-sorganization/Tools

Date: 2026-03-09

# Purpose

This document provides a complete handoff for the next agent working on the Tools repository. It lists all remaining issues identified in the 2026-03-09 adversarial code review, formatted as GitHub issue specifications. Each issue explicitly states requirements for TDD (Test-Driven Development), DbC (Design by Contract), and DRY (Don't Repeat Yourself) compliance.

The agent receiving this document should create GitHub issues from the table below and implement them following the stated requirements.

# Quick Wins Already Completed

The following fixes were implemented during the 2026-03-09 review session:

- C-04: C3D array bounds check on residual channel (fills NaN for 3-channel data)

- M-06: Removed duplicate to_meters dictionary (DRY consolidation)

- H-07: Replaced fragile pytest-path heuristic with C3D_ALLOW_ANY_EXPORT_PATH env var

- M-07: Added DbC preconditions on C3DDataReader.__init__ and force_plate_dataframe

- CSV formula-injection sanitisation on C3D metadata export

- H-04: Added URDF link-joint graph validation (cycle/disconnect detection)

- H-03: Added material name collision detection in URDF writer

- Mesh path traversal warning in URDF writer

- H-02: Added BodyParameters.validate_strict() with hard physical bounds

- Extended BodyParameters.validate() to cover neck, hand, foot factors

- H-14: Fixed MJCF capsule fromto parsing (bounds check + zero-length fallback)

- Added PermissionError handling to URDF generator output path

- 24-test regression suite (tests/test_review_fixes_2026_03_09.py)

All fixes have passing regression tests. See tests/test_review_fixes_2026_03_09.py.

# Remaining GitHub Issues

Create one GitHub issue per row. Copy the TDD/DbC/DRY requirements into the issue body. Assign appropriate labels (enhancement, bug, security, testing).

| # | Issue Title | Priority | TDD / DbC / DRY Requirements |
| --- | --- | --- | --- |
| 1 | Consolidate duplicate inertia primitives | High | TDD: Write comparison tests proving model_generation/inertia/primitives.py and humanoid_character_builder/generators/mesh/primitive_inertia.py produce identical outputs for all geometry types (sphere, cylinder, box, capsule). Tests must pass before and after consolidation. DbC: Add require() preconditions on all public functions (mass > 0, dimensions > 0). Add ensure() postconditions verifying inertia tensor is positive semi-definite. DRY: Delete humanoid_character_builder copy entirely. Re-export from model_generation.inertia.primitives. Update all imports. |
| 2 | Raise test coverage threshold from 10% to 40% | High | TDD: Add unit tests for all untested public functions in model_generation/, humanoid_character_builder/, and upstream_drift_tools/. Prioritise modules with 0% coverage first. Each new test must include at least one positive case and one error/edge case. DbC: Every new test must verify that DbC preconditions raise ValueError on invalid input (negative mass, empty strings, NaN values). DRY: Use shared test fixtures via conftest.py. Do not duplicate test setup across files. |
| 3 | Enable mypy strict mode for core packages | Medium | TDD: Run mypy in CI and treat new errors as test failures. Add type stubs for any untyped third-party dependencies. DbC: Type annotations serve as compile-time contracts. Add return type annotations to all public functions. Use TypeVar and Generic where appropriate. DRY: Use TYPE_CHECKING imports to avoid circular dependencies. Share type aliases via a central types.py module. |
| 4 | Replace xml.etree.ElementTree with defusedxml | High | TDD: Write a test that attempts to parse an XML file containing an XXE payload (e.g., <!ENTITY xxe SYSTEM 'file:///etc/passwd'>) and verify it is blocked by defusedxml. Test must exist before changing imports. DbC: Add require() precondition on all XML parsing entry points verifying input is a valid file path or string. DRY: Create a shared xml_utils.py module that re-exports defusedxml.ElementTree as ET. All modules import from xml_utils instead of directly. |
| 5 | Create PLATFORM_PARITY.md feature matrix | Medium | TDD: Add a CI workflow that parses PLATFORM_PARITY.md and fails if any feature is marked 'missing' for more than 2 sprints. DbC: Document the contract each platform must satisfy (e.g., 'all platforms must support URDF import, MJCF conversion, model preview'). DRY: Use a single YAML data source to generate the Markdown matrix. Do not maintain the matrix by hand. |
| 6 | Add Rust PyO3 bindings for inertia computation | Medium | TDD: Write Python-side tests that call the Rust bindings and compare results to the Python implementation (tolerance 1e-12). Use hypothesis for property-based testing. DbC: Rust functions must validate all inputs with debug_assert!() in debug builds. Python wrapper must call require() before crossing FFI boundary. DRY: The Python implementation becomes a fallback-only path. Feature-flag with TOOLS_USE_RUST=1 env var. |
| 7 | Harden C3D reader for malformed files | High | TDD: Create a corpus of 10+ malformed C3D test fixtures (truncated, wrong endianness, missing POINT group, zero frame rate, NaN coordinates). Each fixture must have a dedicated test. DbC: Add ensure() postconditions on points_dataframe verifying output shape matches expected (frame_count * marker_count, 6). Add invariant that frame_rate > 0 when time column is requested. DRY: Centralise all C3D validation logic in a _validate_loaded_data() method called from every public accessor. |
| 8 | Add integration tests for URDF round-trip | Medium | TDD: Generate URDF from BodyParameters, parse it back with URDFParser, and verify all links/joints/materials survive the round-trip. Test with all BuildTypes and GenderModels. DbC: Add postcondition on URDFWriter.write() ensuring output is well-formed XML (xml.etree.ElementTree.fromstring succeeds). Add postcondition on URDFParser.parse() ensuring link count matches joint count + 1. DRY: Use a shared generate_and_parse() helper in conftest.py rather than duplicating setup in each test. |
| 9 | Fix URDF generator mesh path handling | Low | TDD: Test that mesh paths with spaces, unicode, and special characters are correctly escaped in output URDF. Test that package:// URIs are preserved unmodified. DbC: Add require() that mesh_dir exists and is a directory when provided. Add ensure() that all referenced mesh files exist on disk. DRY: Centralise mesh path resolution in a MeshPathResolver class shared between URDFWriter, URDFParser, and MJCFConverter. |
| 10 | Add OpenSim/MyoSuite/Drake integration test stubs | Low | TDD: Create pytest fixtures that provide mock engine instances when the real library is not installed (pytest.importorskip pattern). Write at least 3 smoke tests per engine. DbC: Add require() on all engine adapter constructors verifying the underlying library is importable. Provide clear error messages listing install instructions. DRY: Use a shared EngineTestBase class with common test methods. Each engine test class inherits and overrides only engine-specific setup. |

# Implementation Guidelines

## TDD Workflow

1. Write failing test(s) first. 2. Implement minimum code to pass. 3. Refactor while keeping tests green. 4. Commit test and implementation together. Never commit code without corresponding tests.

## DbC Enforcement

Use the shared contracts.py module (src/shared/python/contracts.py). Import require() for preconditions and ensure() for postconditions. Use @precondition/@postcondition decorators for class methods. Set DBC_LEVEL=enforce in CI, DBC_LEVEL=warn in development.

## DRY Principles

Before writing new code, search for existing implementations. Consolidate duplicates into src/shared/python/. Use re-exports to maintain backward compatibility. Never copy-paste between modules.

## Branch Strategy

Create a feature branch per issue: fix/<issue-number>-<short-description>. Keep PRs focused on a single issue. Include test results in PR description.